Taharih Rogers and John Meisure

Sprint 4 Burndown Chart

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Hour | Hours spent, meeting 1 | Hours spent, meeting 2 | Hours spent, meeting 3 | Hours spent, meeting 4 | Total hours |
| View Development | 6 | 1 | 2 | .5 | 2.5 | 6 |
| Controller Development | 5 | 1.5 | 2 | 1 | .5 | 5 |
| Model Alteration | 2 | .5 | .5 | 1 | 1 | 3 |
| Program Testing | 1 | 0 | 0 | 0 | 1 | 1 |